Project Planning Phase

| Date | 5 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-6274 |
| Project Name | Plugging Into the Future: An Exploration of Electricity Consumption Patterns |
| Maximum Marks | 5 Marks |

Team: Dharshini Priya S

Thanusha Peneti

Yogananda Reddy Chinnannagari

Mudiyala Shashank Reddy

Project Planning

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dashboard | USN-1 | As a user, I can view key electricity consumption metrics on the dashboard. | 5 | High | Dharshini Priya S |
| Sprint-1 | Data Filtering | USN-2 | As a user, I can filter consumption data by state and month. | 6 | High | Thanusha Peneti |
| Sprint-1 | Data Upload | USN-3 | As an admin, I can upload electricity consumption data. | 4 | Low | Yogananda Reddy Chinnannagari |
| Sprint-1 | User Profile Setup | USN-4 | As a user, I can create and edit my analyst profile. | 5 | Medium | Mudiyala Shashank Reddy |
| Sprint-2 | Seasonal Trend Analysis | USN-5 | As a user, I receive insights on seasonal consumption peaks. | 8 | High | Dharshini Priya S |
| Sprint-2 | Regional Insights | USN-6 | As a user, I can see top consuming states/regions. | 5 | Medium | Thanusha Peneti |
| Sprint-2 | Ranking Visualization | USN-7 | As a user, I can view state-wise consumption rankings visually. | 7 | Low | Yogananda Reddy Chinnannagari |
| Sprint-3 | Year-over-Year Analysis | USN-8 | As a user, I can analyze year-over-year consumption growth. | 6 | High | Mudiyala Shashank Reddy |
| Sprint-3 | Search | USN-9 | As a user, I can search consumption records by state or month. | 6 | Medium | Dharshini Priya S |
| Sprint-3 | Comparison Tool | USN-10 | As a user, I can compare consumption across states and years. | 8 | Low | Thanusha Peneti |
| Sprint-4 | Export Report | USN-11 | As a user, I can download a personalized consumption report. | 10 | Medium | Yogananda Reddy Chinnannagari |
| Sprint-4 | Anomaly Highlighting | USN-12 | As a user, I can view flagged unusual demand spikes or drops. | 10 | High | Mudiyala Shashank Reddy |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Jul 2025 | 06 Jul 2025 | 18 | 06 Jul 2025 |
| Sprint-2 | 20 | 6 Days | 07 Jul 2025 | 12 Jul 2025 | 17 | 12 Jul 2025 |
| Sprint-3 | 20 | 6 Days | 13 Jul 2025 | 18 Jul 2025 | 14 | 18 Jul 2025 |
| Sprint-4 | 20 | 6 Days | 19 Jul 2025 | 24 Jul 2025 | 20 | 24 Jul 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts